Understood. I will use this RMS Project Baseline as the governing architecture and implementation standard for all future RMS discussions in this chat.

I have also aligned it with the previously established preferences I already have for your project:

- Product Manager perspective

- Modern SaaS UX (not ERP-style)

- Next.js + Shadcn UI architecture

- Plus Jakarta Sans typography

- Compact SaaS layouts (85-90% scale)

- Wizard-driven workflows

- Configuration-driven architecture

- PostgreSQL backend

- Enterprise workflow engine

- Exact file-level implementation guidance

- No assumptions without reviewing actual files

- Sidebar integration as part of module completion

- Production-ready design rather than prototype shortcuts

Recommended Next Execution Plan

Since frontend is mostly complete and backend is partially complete, I recommend the following order:

Step 1 — PostgreSQL Foundation (Highest Priority)

Before connecting frontend and backend, finalize database architecture.

Deliverables:

Master Tables

roles

permissions

role_permissions

users

departments

designations

employees

Workflow Tables

approval_groups

workflow_configurations

workflow_conditions

workflow_stages

workflow_stage_approvers

Claim Tables

claims

claim_items

claim_attachments

Process Tables

claim_approval_logs

workflow_transactions

System Tables

notifications

audit_logs

system_settings

Optional Future Tables

sla_rules

escalation_rules

delegations

Step 2 — Database ERD Finalization

Before writing any migration:

Create complete:

Entity Relationship Diagram (ERD)

Table Definitions

Constraints

Indexes

Foreign Keys

Goal:

Zero schema redesign after integration starts.

Step 3 — Backend API Audit

Review existing backend.

Prepare matrix:

| Module | API Status | Complete | Missing |
| --- | --- | --- | --- |
| Auth | ? | ? | ? |
| Roles | ? | ? | ? |
| Users | ? | ? | ? |
| Employees | ? | ? | ? |
| Approval Groups | ? | ? | ? |
| Workflow Config | ? | ? | ? |
| Claims | ? | ? | ? |

This avoids duplicate development.

Step 4 — Authentication First

Complete authentication fully before any other integration.

Required:

Login

Access Token

Refresh Token

Logout

Current User API

Permission API

Because every remaining module depends on this.

Step 5 — RBAC Engine

Implement:

Role

Permission

Role Permission Mapping

Menu Permission

Action Permission

Examples:

claim.create

claim.edit

claim.submit

workflow.create

workflow.publish

approval.approve

approval.reject

Never hardcode permissions.

Step 6 — Workflow Engine (Core RMS Component)

This is the heart of RMS.

Architecture should support:

Workflow Configuration

↓

Workflow Conditions

↓

Stage Generation

↓

Approval Processing

↓

Audit Trail

Stage Types:

Approval

Amount Verification

Payment Processing

Actions:

Approve

Back To Previous Stage

Return To Applicant

Final Reject

Workflow should be entirely database-driven.

No workflow logic should be hardcoded in frontend.

Step 7 — Claims Integration

After workflow engine is operational:

Integrate:

Claim Creation

Claim Draft

Claim Submission

Claim Tracking

Claim Approval

Claim History

Replace all mock data.

Step 8 — Notification Engine

Support:

In-App Notification

Email Notification (future)

Workflow Notification

Escalation Notification

Notification templates should be configurable.

Step 9 — Dashboard

Dashboard should consume real APIs only after all business modules are complete.

Avoid dashboard-first development.

Production Architecture Recommendation

For PostgreSQL:

Schema:

public

Naming Convention:

snake_case

Examples:

workflow_configurations

workflow_stages

claim_approval_logs

Audit Columns Everywhere:

created_at

created_by

updated_at

updated_by

deleted_at

deleted_by

Use soft delete.

Integration Strategy

Do NOT connect every screen simultaneously.

Recommended pattern:

Module

↓

Database

↓

API

↓

DTO

↓

Validation

↓

Frontend Service

↓

UI Integration

↓

Testing

Finish one module completely before starting the next.

Immediate Next Task

The best next step is:

RMS Phase 1A — PostgreSQL Database Architecture Finalization

Create:

- Complete ERD

- Full table list

- Relationships

- Constraints

- Index strategy

- Migration plan

After the database design is finalized, backend implementation and frontend integration become much faster and more stable.

Please send:

- Backend technology stack (NestJS / Express / .NET / Laravel / Other)

- Current backend project structure

- Existing database schema (if any)

Then I will help you design the production-grade PostgreSQL schema before we start API integration.